Student Names: Horace Vial, Mitchell Coates, Amber Lawson

Team Name: VelocityNet

Start Date:   01/27/2026

End Date:  03/01/2026

Overview

This document will used throughout the course and will serve 3 purposes:

- Define the work breakdown (tasks) you need to complete each week

- Track and report the work you accomplish each week

- Assist in replanning your work to complete in subsequent weeks

- Provide a weekly opportunity for you to reflect on your own performance during the week and provide feedback to your instructor on how your team and teammates performed during the week.

Instructions/Submissions

You will submit an updated version of this document each week. The document will serve as a weekly status update to accompany your software code files. Instructions for what information to include in each section of the document are included with the individual section.

Submissions will be as follows:

- Week 1: Initial submission – Due Sunday of Week 1

  - Complete the “Initial Plan” section of the Work Breakdown table for each week of development.

  - Leave all other sections blank

- Week 2: Due Sunday of Week 2

  - Complete the following sections in the Week 2 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 3: Due Sunday of Week 3

  - Complete the following sections in the Week 3 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 4: Due Sunday of Week 4

  - Complete the following sections in the Week 4 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Requested Assistance

  - Add information to the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

- Week 5: Due Sunday of Week 5

  - Complete the following sections in the Week 5 Development section:

    - I – Additional Work section of Work Breakdown table

    - II – Work Completed

    - III – Work Remaining

    - IV – Barriers/Roadblocks Encountered

    - V – Lessons Learned

Week 1 Planning: Project Inception & Planning

This week the focus will be on planning and design. Your task will be to use the instructions above to complete the planning for your project as well as make some decisions about your project design, which go hand-in-hand for this project. You’ll need to make design decisions regarding what your database structure will be – what tables do you need, for example, as well as what your User Interface layout will be – what pages do you need, how will you navigate from page to page, etc. All of these design-level decisions will feed into your work-breakdown for your project plans. Make sure to refer to the Course Project Overview for the project requirements to make sure your design and your plan will meet all the requirements documented there.

| Assessing | Performance Assessment (What went well, what could improve, any actions you plan on taking) |
| --- | --- |
| Self |  |
| Team as a Whole |  |
| Team Member |  |
| Team Member |  |

Week 2 Development: Creating the Database and Application Framework

This week the focus will be on beginning your application development by creating the database your application will use and creating the application infrastructure. Tasks should define table(s) to be created, contents of those tables, and the pages/files you will create as part of the infrastructure. You may want to consider laying out some of the basics for utilities you will need, such as generic validation functions. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Security requirements Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Create Database Tables | Customer Employees Products/Services Complaint Types Complaints | 2/03/2026 |
| Create User interface (HTML) | All users: Home/Start page Login/Register Administrator: View Customers See all complaints Assign complaints See Employees See each Employee’s complaints assigned Technician: See complaints assigned to them Set status on complaints assigned to them Customer: Create complaints page Submit a complaint View only their complaints Register/login | 02/05/2026 |
| Create database test data (accounts, complaints) | Fill database tables with test records so pages can be tested later | 02/05/2026 |
| Additional Work - work not planned, but that needed to be done |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 3 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

- Week in Review - Assessment

| Assessing | Performance Assessment (What went well, what could improve, any actions you plan on taking) |
| --- | --- |
| Self |  |
| Team as a Whole |  |
| Team Member |  |
| Team Member |  |

Week 3 Development: Database Support – Representing the Database in PHP Objects

This week the focus will be on adding database support to your web application by representing the database in PHP objects. This should be done using the MVC (Model View Controller) architecture, focusing on the Model and at least part of the Controller classes. Support should include database classes for connection processing and all CRUD (Create, Read, Update, Delete) operations you believe will be needed to support your application. You should also consider creating Controller classes that at least represent the tables in the database and possibly start on the Controller classes for delivering information to the UI. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Create Model files for each table | Create database queries stored inside the model functions | 02/10/2026 |
| Create CRUD functions | Create database functions that support application (add customers, read customer/employee info, create complaints, retrieve complaints, and update complaints) | 02/11/2026 |
| Connect Database to Web Application | Create database connection file and verify database tables load on web pages | 02/12/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 4 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

- Week in Review - Assessment

| Assessing | Performance Assessment (What went well, what could improve, any actions you plan on taking) |
| --- | --- |
| Self |  |
| Team as a Whole |  |
| Team Member |  |
| Team Member |  |

Week 4 Development: Site Security

This week the focus will be on site security, specifically adding both Authentication and Authorization. HTTPS is required, and only authenticated, authorized users should be able to access specific pages. Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Create Authentication for Customer/Employee | Create login processing for both customers and employees and make sure users must be logged in before accessing protected pages | 2/18/2026 |
| Enforce Password Complexity | When users create password, ensure minimum length is 8 characters long, at least 1 upper case, 1 lowercase, and 1 special character | 2/18/2026 |
| Test Enforcement of Password Complexity | Test if non-complex passwords can be entered. Only passwords that fill all the criteria should pass. | 2/19/2026 |
| Configure HTTPS for secure pages | Configure web application to run over HTTPS | 2/19/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Remaining (copy this to Week 5 Additional Work)

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Requested Assistance

Describe any assistance you need to remove barriers/roadblocks that are preventing you from completing all planned work.

- Week in Review - Assessment

| Assessing | Performance Assessment (What went well, what could improve, any actions you plan on taking) |
| --- | --- |
| Self |  |
| Team as a Whole |  |
| Team Member |  |
| Team Member |  |

Week 5 Development: File Support and Finalizing the Application

This week the focus will be on adding support for image file uploads and text file manipulation, finalizing your application development, and testing your application.  Make sure to refer to the Course Project Overview for the project requirements.

- Work Breakdown

Add tasks to the table below that break up the work to be completed for the week into smaller, more manageable work items. The Task Name should be a short identifier for the task. The Task Description should include enough detail to understand what needs to be done. Replace the examples in the table with your tasks. Planned Completion is the planned completion date for the task.

| Task Name | Task Description | Planned Completion |
| --- | --- | --- |
| Initial Plan |  |  |
| Add Complaint Image Uploads | Add ability for customers to upload an image when submitting complaints. | 2/24/2026 |
| Deploy Application to Domain | Use an existing domain and point a subdomain to the server. | 2/24/2026 |
| Complete Final Application Testing | Test full web application ensuring all pages for customers, technicians, and admins work correctly. | 2/26/2026 |
| Additional Work - work not completed as part of previous week & unplanned work that had to be completed |  |  |

- Work Completed

From the table above, list the Task Name and the Actual Completion Date for the task.

| Task Name | Actual Completion |
| --- | --- |

- Work Not Completed

From the Initial Plan table above, list the Task Name for any tasks that were planned but not completed.

Task Name

- Barriers/Roadblocks Encountered

Describe any issues you encountered during the week; focus on anything that prevented you from completing all planned work.

- Week in Review - Assessment

| Assessing | Performance Assessment (What went well, what could improve, any actions you plan on taking) |
| --- | --- |
| Self |  |
| Team as a Whole |  |
| Team Member |  |
| Team Member |  |

- Lessons Learned

Describe any lessons you learned through the planning and project execution process and anything you would do differently if you were starting over.